Log 15

Meeting No: 15		                                                                                         Date: April 24, 2025

Start Time: 10:00 AM 					                              End Time: 11:30 AM

Items Discussed:

- Finalized and reviewed the Project Collaboration module ensuring smooth user collaboration workflows and role-based access.

- Discussed the upcoming implementation and testing phase of the payment integration using the Khalti API.

- Identified backend inconsistencies in payment validation processes and proposed synchronization solutions.

Achievements:

- Successfully completed the Project Collaboration section with request, approval and role-assignment flows.

- Initiated merchant account setup for Khalti integration.

- Improved backend handling of project-user associations based on collaboration status.

Problems:

- Encountered issues while registering Khalti merchant account, awaiting verification.

- Initial payment gateway tests revealed occasional transaction callback failures.

Tasks for the Next Meeting:

- Refine and finalize payment integration flow, including transaction validation and error handling.

- Conduct complete system testing to verify inter-module connectivity and data accuracy.

- Prepare deployment-ready codebase with optimized backend queries and clean frontend interactions.

……………………………							…………..	………………………            Neha Pariyar								Mission Babu Sapkota 									                   (1st Supervisor)